Sprint 2 UX Workstream Planning Input

IBM × RMIT Capstone : Responsible Content-Safety Infrastructure

UX Design  |  Sprint 2 Planning (prepared during Sprint 1 Week 3 close-out)

| Output | Sprint 2 UX Workstream Planning Input | Update docs | Sprint 2 Plan; Sprint 1 Week 3 Master Doc |
| --- | --- | --- | --- |
| Baseline used | Refine Requirements & Acceptance Criteria (FR-01–FR-20) | Status | Completed, ready for PM/BA review |

# Requirements Baseline & Scope Clarification

Two BA documents describing Sprint 2 scope are currently in circulation, and they disagree: the earlier “Finalise Core MVP Workflow & Prioritised Scope” document marks Manager oversight, wellbeing controls and Auditor decline as P2/Sprint 3, not confirmed. The later “Refine Requirements & Acceptance Criteria” document (FR-01–FR-20) elevates all three to P1 — confirmed for the Sprint 1 design/prototype, with FR-07 through FR-15 and AC-07 through AC-15 assigned to them directly (see FR-01–FR-20 doc, Section 7).

This plan is built on the FR-01–FR-20 document, since it is more recent and more complete, and matches what was already validated at the Sprint 1 Week 3 playback. PM/BA confirmation is required regarding which requirements document should be treated as the authoritative Sprint 2 baseline.

A second, smaller inconsistency: three different open-item labelling schemes exist across the BA documents — the original doc's Q1–Q6, a later validation doc's OD-01–OD-11, and this FR-01–FR-20 document's own unlabelled list of 8 open questions (Section 8). My existing prototype annotations and flow diagrams use the OD-numbering. Section 4a below maps all three so nothing gets lost in translation.

# 1. Sprint 2 Week 1 — UX Objective

Close out the four open items from the Sprint 1 BA playback review, and produce developer-ready UX specifications for all four validated screens — so Developers can begin Sprint 2 implementation against a locked design, with every still-open value (OD-01–OD-11) explicitly flagged rather than guessed at.

# 2. Week 1 UX Task Input

| Task | Output | Est. | Ref | Depends on |
| --- | --- | --- | --- | --- |
| Confirm the 4 Sprint 1 playback review points are implemented and signed off (draft decision labels, exposure unit, cooldown/SOS styling, decline→Manager visibility) | Signed-off Figma frames 3 & 4 | 45 min | FR-10, FR-11, FR-14, FR-15 | BA |
| Developer-ready spec pass: Dashboard + Case Preview — document the states already established in the validated prototype (severity pill variants, warning panel, nav active/default states) | Spec annotations on 2 frames | 60 min | FR-04, FR-05 | — |
| Developer-ready spec pass: Analysis & Decision — media-reveal states, Decline/Reject/Approve behaviour and disabled/draft states | Spec annotations on 1 frame | 60 min | FR-04, FR-06, FR-14, FR-15 | — |
| Draft a short “Known Open Items” note for Developers cross-referencing the BA's open questions (Section 8) against FR/AC numbers, so no one hardcodes an unconfirmed value | 1-page open-items reference | 45 min | Sec. 8, 10 | — |
| Share Week 1 outputs with PM/BA; log outstanding dependencies | Shared file + dependency log | 30 min | — | — |
| Total |  | 240 min |  |  |

# 3. Week 1 Expected Outputs

- Artifact 1: Figma file with all 4 screens signed off against the Sprint 1 BA review points.

- Artifact 2: Developer-ready spec annotations covering interaction states and copy across all 4 screens.

- Artifact 3: One-page “Known Open Items” reference mapping OD-01–OD-11 and Q1–Q6 to FR/AC numbers.

- Artifact 4: Confirmation these were shared with PM/BA, plus a short list of anything still blocked on their input.

# 4. Dependencies

Directly mirrors the FR-01–FR-20 document's own “Handoff to PM” list (Section 12) , these are the BA's stated confirmation items, not independently invented ones.

| Type | Detail |
| --- | --- |
| UX depends on BA | Confirmation that the 4 playback review points are actually closed — blocks Task 1 and the sign-off artifact. |
| UX depends on PM/BA | Per FR doc Section 12: severity scale and accuracy threshold confirmed when available; decision/assignment-reassignment rules coordinated; exposure-limit and cooldown parameters confirmed; Manager/Supervisor permissions confirmed. Week 2 UX work cannot move from high-level to detailed for the affected screens until these land. |
| UX depends on PM | Dev's Sprint 2 build order — determines whether the Dashboard/Case Preview spec or the Analysis/Decision spec should be prioritised first within Week 1. |
| Developers depend on UX | Cannot finalise decision-button logic (Approve/Reject/Decline) until the Week 1 spec pass on the Analysis & Decision screen is delivered. |

# 4a. Open-Item Numbering Cross-Reference

Three BA documents label the same open items differently. This table reconciles them so nothing gets lost between what's written in the prototype and what's written in the requirements doc.

| FR doc Q# | OD label (used in prototype) | Original Q# | Topic |
| --- | --- | --- | --- |
| 1 | OD-01 | Q1 | Severity scale |
| 2 | OD-02 | Q2 | AI accuracy threshold |
| 3 | OD-03 | Q3 | Exact final decision options |
| 4 | OD-04 / OD-06 | Q4 | Case assignment and decline/reassignment workflow |
| 5 | OD-07 | Q5 (partial) | Exposure-limit values |
| 6 | OD-08 (/ OD-09 SOS not separately listed here) | Q6 (partial) | Cooldown duration/trigger |
| 7 | OD-10 | — | Manager notification content |
| 8 | OD-11 | — | Manager exposure-control permissions |

Note: OD-05 (mandatory AI outputs beyond core three) and OD-09 (SOS trigger specifically) don't have a distinct numbered item in this FR document — OD-05 is covered under “Assumptions,” and SOS is covered by FR-11 as a confirmed capability without its own open-question line.

# 5. Week 2 — High-Level UX Work (proposed)

Estimated at approximately 180–210 min of the 240 min/week capacity — kept under the full budget since some of this work depends on which OD items the BA resolves, and isn't fully scoped until that lands.

- Support Developer implementation Q&A as Auditor-side screens are built. (~90 min)

- For any OD item the BA resolves this sprint (e.g. severity scale, decision options), update the affected screen from placeholder/draft to final. (~60–90 min, scope depends on how many items resolve)

- Light-touch design pass on the Manager screen, scoped once Dev's build order for it is confirmed. (~30 min)

# 6. Week 3 — High-Level UX Work (proposed)

Estimated at approximately 210–240 min — the least certain week, since it depends entirely on what Dev has actually built by that point.

- UX QA of the implemented build against the approved Figma design — confirm the real product matches, not just the prototype. (~90 min)

- Prepare Sprint 2 playback evidence from the actual built product. (~90 min)

- Log any remaining UX debt or newly discovered gaps into the Sprint 3 backlog. (~30–60 min)

# 7. Scope & Time Discipline

Week 1 totals exactly 240 minutes across 5 named tasks. Weeks 2 and 3 are estimated at 180–210 and 210–240 minutes respectively — given as ranges rather than fixed totals because their exact scope depends on what the BA resolves and what Developers actually build, which aren't known yet. No task in any week was inflated to fill time or compressed to hide scope. Every task traces to something that already exists from Sprint 1: the 4 validated screens, the BA's playback review points, or the OD/Q items already on record — no new functionality or unconfirmed business rule has been introduced in this plan.

STATUS: SPRINT 2 UX PLANNING INPUT COMPLETED, READY FOR PM/BA REVIEW AND CONFIRMATION OF OPEN DEPENDENCIES